**Department of Technical Education**

**Capstone project**

**Format- 3**

**Time – Line Schedule**

Capstone project Title:Online Blood And Organ Finder

Group Members: Ajit Bhende [339CS20004],

Riya Khot [339CS20021],

Sangajeet Kamble [339CS20022],

Soumya Kalinge [339CS20029].

Activities & Task

1. Admin Login (6 Days 42 hours)

* Admin must be login using their correct details. (Task).
* Admin login form must enter correct details with validation (Task).
  + - Collect requirement gathering and requirement analysis to create admin login page
    - To design user registration form using HTML, CSS, Bootstrap.
    - Validation of user registration form using Javascript.
    - Perform database connection using PHP and Mysql.
    - Testing admin login form to check validation and database.

This whole task is done by Ajit Bhende

1. Add Blood Donor (15 Days 105 hours)

* Admin must add the details of blood donor (Task).
* Admin must manage the proper details of donor with authentication (Task).
* Collect requirement gathering and requirement analysis to create user registration

Page

* To design user registration form using HTML, CSS, Bootstrap
* Validation of user registration form using Javascript
* Perform database connection using PHP and Mysql
* Testing admin login form to check validation and Database

This whole task is done by Riya Khot.

1. Add Organ Donor (7 Days 84 hours)

* Admin must add the details of organ donor (Task)
* Admin use manage the proper details of organ with authentication (Task).

* Collect requirement gathering and requirement analysis to create admin login page
* To design admin login form we are using HTML, CSS, and Bootstrap
* Validation of admin login form using JavaScript.
* Perform database connection using PHP and MySQL
* Testing admin login form to check validation and database.

This whole task is done by Riya Khot.

1. User Registration(6 Days 42 hours)

* User must register with his correct details (Task).
* User registration form must enter correct details with validation (Task).

* Collect requirement gathering and requirement analysis to create admin login page
* To design user login form using HTML, CSS, Bootstrap
* Validation of user login form using JavaScript.
* Perform database connection using PHP and MySQL
* Testing admin login form to check validation and database.

This whole task is done by Sangajeet Kamble

1. User Login(6 Days 42 hours)

* User must be manage blood donors (Task).
* User login form must enter correct details with validation (Task).
* Collect requirement gathering and requirement analysis to create admin login page
* To design user registration form using HTML, CSS, Bootstrap
* Validation of user registration form using JavaScript.
* Perform database connection using PHP and MySQL
* Testing admin login form to check validation and database.

This whole task is done by Soumya Kalinge.

6. Search Blood Donor (8Days 56hours)

* Admin must search and view blood donor list (Task).
* Admin must search and view the proper details of blood donor list with authentication (Task).
* Collect requirement gathering and requirement analysis to create admin login page
* To design user registration form using HTML, CSS, Bootstrap.
* Validation of user registration form using Javascript
* Perform database connection using PHP and MySQL.
* Testing admin login form to check validation and database.

This whole task is done by Soumya Kalinge.

7. Search Organ Donor (7Days 49 hours)

* Admin must search and view organ donor list (Task).
* Admin must search and view the proper details of organ donor list with authentication (Task).
* Collect requirement gathering and requirement analysis to create admin login page
* To design user registration form using HTML, CSS, Bootstrap.
* Validation of user registration form using JavaScript.
* Perform database connection using PHP and MySQL.
* Testing admin login form to check validation and database.

This whole task is done by all the group member’s

Date Signature of the student Signature of the cohort owner